### Internal Roadmap: Preparation to Solanium Submission, Funding, and Mainnet Launch

This is our behind-the-scenes plan, starting from today (January 11, 2026), to build credibility, submit a polished application to Solanium, secure funding, and execute a successful mainnet launch. It's designed to show Solanium we're a professional, bootstrapped team with real traction—not a hasty startup. We'll track progress internally (e.g., via Notion or Trello) and use milestones to mitigate risks like delays or funding gaps. Focus on quick wins like X/website to gain early momentum, proving organic interest.

I've broken it into phases with timelines, responsibilities (assuming you're the founder; we can expand the team as needed), and key actions. Total prep time to submission: ~4-6 weeks, aligning with Solanium's rolling reviews. "Guaranteed" funding isn't absolute (crypto's volatile), but this maximizes chances by hitting their criteria: innovation, security, community, and transparency.

| Phase | Timeline (From Jan 11, 2026) | Key Actions & Milestones | Responsibilities & Resources | Success Metrics |
| --- | --- | --- | --- | --- |
| Phase 1: Setup Basics & Credibility (Build Proof of Life) | Week 1-2 (Jan 11-24) | - Create X account (@GameForgeToken or similar): Post intro thread on vision, USP, and transparency commitment. Share teaser graphics. - Build simple website (e.g., via Framer or Carrd): Include whitepaper draft, tokenomics, team bio, contact form, and Solscan links for future locks. - Finalize tokenomics and whitepaper revisions based on feedback. - Set up Discord/Telegram for early community (aim for 100+ members via X invites). - Research Solanium specifics: Review past launches, stake SLIM tokens if needed (~$100-500 worth for application boost). | - You: Handle X/posts and website content. - Me (as AI partner): Draft posts, site copy, and refine whitepaper. - Budget: $50-200 (domain, hosting, SLIM). | - X: 500+ followers, 10+ engagements on intro thread. - Website live with whitepaper v1. - Community channels active with pinned transparency rules. |
| Phase 2: Technical & Security Foundations (De-Risk the Project) | Week 3-4 (Jan 25-Feb 7) | - Deploy token on Solana devnet using Smithii or CLI (test minting, transfers). - Inject initial capital (~$5K-10K in SOL/USDC) for devnet liquidity pool; simulate indefinite lock. - Book audit with PeckShield or similar (~$5K-10K; expedite for 2-week turnaround). - Prototype AI game builder: Use open-source Solana SDKs/Rust for basic demo (e.g., simple quest generator). - Set up transparency tools: Dune dashboard for mock metrics; Unicrypt for lock simulations. - Bootstrap community: Run small airdrop/bounty on X (e.g., 1% token allocation for feedback). | - You: Fund audit and liquidity; oversee dev work (hire freelancer if needed via Upwork, ~$500-1K). - Me: Guide code/scripts, audit prep, and bounty ideas. - Budget: $6K-12K (audit, dev, airdrops). | - Devnet token live and tested. - Audit report draft (or in progress). - 1K+ community members; positive X feedback. |
| Phase 3: Application & Pitch Polish (Tailor for Solanium) | Week 5 (Feb 8-14) | - Customize whitepaper/pitch: Incorporate Solanium's preferences (e.g., emphasize GameFi ROI from their past projects like Honeyland). - Submit IDO application via Solanium portal: Include whitepaper, audit proofs, X/website links, team details, and KYC if required. - Prep for review: Simulate Q&A (e.g., on yields, AI integration) based on Solanium's FAQ. - Amplify visibility: Post application teaser on X, tag @Solanium_io; aim for retweets/shares. | - You: Submit app; handle any KYC. - Me: Refine pitch, predict questions. - Budget: Minimal (SLIM staking if not done). | - Application submitted. - X buzz: 2K+ impressions on teaser post. |
| Phase 4: Funding Pursuit & Contingencies (Secure the Bag) | Week 6-8 (Feb 15-Mar 7) | - Follow up with Solanium (if no response in 1 week, polite X DM/email). - Parallel funding: Apply for Solana grants (~$10K-50K via their portal) and hackathons (e.g., Colosseum for pre-seed). - Build traction: Host AMA on X Spaces; partner with small influencers (e.g., Solana gamers, ~$200-500 paid promo). - Contingency: If Solanium delays, pivot to alternatives like Solpad; prep presale on Pump.fun as backup for quick funds (~$10K-50K). - Monitor/iterate: Use X analytics to refine messaging; add liquidity to devnet for demos. | - You: Networking/follow-ups; grant apps. - Me: Draft emails, promo content, backup plans. - Budget: $500-2K (promo, grants fees if any). | - Funding secured (e.g., Solanium approval or $20K+ grant). - 5K+ community; strong X engagement. |
| Phase 5: Launch Execution (Go Mainnet) | Week 9+ (Mar 8 onward) | - Upon funding: Finalize mainnet migration; add to liquidity (build on initial lock). - Execute IDO: Distribute tokens fairly; activate pools/staking. - Post-launch: Beta game release; DAO setup; ongoing transparency reports. - Scale: Use funds for R&D (e.g., hire devs); give back via community events. | - You: Oversee launch; community management. - Me: Monitor metrics, suggest optimizations. - Budget: From funding (e.g., 15% for R&D). | - Successful mainnet launch with $100K+ TVL. - Positive post-launch feedback; path to Q2 milestones. |

This internal plan minimizes risks by front-loading credibility (X/website in Week 1) and tying everything to transparency—Solanium will see real activity (e.g., X followers, devnet demos) proving we're legit. Total estimated budget: $7K-15K out-of-pocket, recouped via funding. If we hit delays, we can compress Phases 1-3. Next: Shall we start on the X account script or website outline?